KAAMLINK

AI Service Orchestrator

PHASE 2 — COMPLETE BUILD DOCUMENT

| Phase | Phase 2 — Bidding, Radius Expansion & Recovery |
| --- | --- |
| Builds On | Phase 1 (Intent + Discovery + Ranking + Booking) |
| New Agents | Pricing Agent + Radius Agent + Recovery Agent |
| New Screens | Pricing Screen + Live Bid Screen + Recovery Screen |

Phase 2 is where Kaamlink goes from good to winning.

# 1. Phase 2 Overview

Phase 1 proved the core flow works. Phase 2 adds the three features that make Kaamlink genuinely agentic and demo-winning: dynamic pricing intelligence, expanding radius search, and automatic cancellation recovery.

## 1.1  What Phase 2 Delivers

| # | Feature | Definition of Done | Score Impact |
| --- | --- | --- | --- |
| 1 | Pricing Agent — AI fair price estimation | System estimates PKR range based on service complexity, urgency, distance. User can accept or enter custom budget. | Agentic Reasoning +20% |
| 2 | Radius Expansion Agent — dynamic search | Provider search starts at 500m, expands to 1.5km then 3km if no matches found. Expansion visible in UI. | Agentic Workflow +20% |
| 3 | Live Bid Screen — inDrive-style bidding | Providers submit bids in real time. User sees bids arriving as a live feed. AI ranks bids intelligently. | Innovation & UX +10% |
| 4 | Recovery Agent — cancellation handling | If provider cancels, Recovery Agent auto-triggers, expands radius, finds replacement, notifies user. | Action Simulation +15% |
| 5 | Follow-up Notification Timeline | Simulated notifications: confirmed, en route, arrived, completed, rate provider. | Agentic Workflow +10% |

Phase 2 Target: These 5 features collectively address 75% of the judging criteria. Every feature is directly visible in the demo — nothing is hidden in the backend.

# 2. New Antigravity Agents

Phase 2 adds 3 new agents to the existing 4 from Phase 1. Total agent chain: 7 agents orchestrated by Google Antigravity.

## Agent 5 — Pricing Agent

Responsibility: Estimate fair market pricing for the requested service based on complexity, urgency, location, and historical pricing data. Generate acceptance probability for user-set custom budgets.

Inputs

- service type + complexity from Intent Agent

- urgency level (high urgency = higher pricing)

- location (some areas have higher provider rates)

- user_budget (optional — if user sets custom price)

Outputs (JSON)

{

"market_min": 1500,

"market_max": 2000,

"suggested_offer": 1700,

"factors": ["high urgency", "intermediate complexity", "G-13 area rate"],

"user_budget": 1300,

"acceptance_probability": 42,

"recommendation": "Below average. Consider PKR 1500 for faster matching."

}

Pricing Rules Table

| Service | Basic (PKR) | Intermediate (PKR) | Complex (PKR) |
| --- | --- | --- | --- |
| AC repair / gas refill | 800-1200 | 1500-2000 | 2500-4000 |
| Plumber | 400-700 | 800-1200 | 1500-2500 |
| Electrician | 500-800 | 1000-1500 | 2000-3500 |
| Geyser repair | 600-900 | 1000-1500 | 2000-3000 |
| Carpenter | 500-800 | 1000-2000 | 2500-5000 |

Urgency Multiplier

- Low urgency: 1.0x base price

- Medium urgency: 1.15x base price

- High urgency (within 1 hour): 1.35x base price

Antigravity Instructions

- Tool: Gemini API call with pricing prompt + lookup table

- If user_budget provided: calculate acceptance_probability = (user_budget / suggested_offer) * 100, cap at 95%

- Output: pricing JSON + plain-language recommendation string

- Log: pricing decision + factors to agent_logs table

## Agent 6 — Radius Expansion Agent

Responsibility: Manage dynamic provider search radius. Start small, expand progressively if insufficient providers found. Make each expansion visible and traceable.

Expansion Logic

| Step | Radius | Min Providers | Action if Not Met |
| --- | --- | --- | --- |
| 1 | 500m | 3 providers | Expand to 1.5km after 3 second wait |
| 2 | 1.5km | 3 providers | Expand to 3km after 3 second wait |
| 3 | 3km | 1 provider | If still none: notify user, suggest alternative time |
| 4 | Timeout | 0 providers | Return: no providers available in your area right now |

UI Visualization — Critical for Demo

- Show radius expansion as animated status text in agent trace:

  - "Searching within 500m... 2 providers found, need 3 minimum"

  - "Expanding to 1.5km... 5 providers found"

- Each expansion logs a new agent_logs entry with radius and count

- UI polls logs and animates each expansion step in real time

Antigravity Instructions

- Tool: Supabase query with distance filter — repeat with increasing radius

- Wait 2-3 seconds between expansions (simulate real search delay for demo effect)

- Log each expansion: { radius_km, providers_found, expanded_to }

- Return final provider list + total radius used

## Agent 7 — Recovery Agent

Responsibility: Handle provider cancellations gracefully and automatically. Preserve booking context, find replacement provider, notify user, re-confirm booking without user needing to start over.

Trigger Conditions

- Provider cancels after booking confirmation

- Provider does not respond within 5 minutes (simulated timeout)

- Provider marked as unreliable by Trust Agent

Recovery Flow

- Detect cancellation — booking status changes to cancelled

- Immediately notify user: 'Your provider cancelled. Finding replacement...'

- Preserve original booking context (service, location, time, budget)

- Re-trigger Radius Expansion Agent with wider initial radius

- Exclude cancelled provider from new search

- Run Ranking Agent on new candidates

- Auto-select best replacement OR present top 2 options to user

- Create new booking record — link to original booking_id as replacement

- Notify user: 'Replacement found — [Provider Name] arriving in X mins'

Recovery Booking Schema Addition

bookings table — add these fields:

cancelled_by:     TEXT    -- provider / user / system

replacement_for:  TEXT    -- original booking_id if this is a replacement

recovery_attempts: INT    -- number of recovery cycles run

Antigravity Instructions

- Tool: Supabase UPDATE (cancel original) + INSERT (new booking)

- Tool: Notification Agent trigger with recovery_type: true

- This agent is THE demo showstopper — make it visually dramatic in the UI

- Log: every step of recovery with timestamps

# 3. Updated Full Agent Chain

Complete Phase 2 agent pipeline — all 7 agents orchestrated by Google Antigravity:

| # | Agent | Responsibility | Tools Used | Phase |
| --- | --- | --- | --- | --- |
| 1 | Intent + Complexity Agent | Parse multilingual input, extract service/location/time/urgency, classify complexity | Gemini API | 1 |
| 2 | Pricing Agent | Estimate fair PKR range, calculate acceptance probability for custom budgets | Gemini API + price table | 2 NEW |
| 3 | Radius Expansion Agent | Dynamic provider search with progressive radius expansion | Supabase query | 2 NEW |
| 4 | Provider Discovery Agent | Filter providers by service + location + availability | Supabase query | 1 |
| 5 | Ranking Agent | Score and rank providers, generate reasoning text | Gemini API + scoring | 1 |
| 6 | Booking Agent | Confirm booking, write to DB, generate receipt | Supabase INSERT | 1 |
| 7 | Recovery Agent | Handle cancellations, find replacement, re-confirm | Supabase + Gemini | 2 NEW |

# 4. New API Endpoints

Phase 2 adds 4 new endpoints to the FastAPI backend. All existing Phase 1 endpoints remain unchanged.

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| POST | /api/price | Accept service + complexity + urgency + optional user_budget. Return pricing estimate JSON with acceptance probability. | 2 |
| POST | /api/search | Accept service + location + initial_radius. Run radius expansion logic. Return providers + final radius used + expansion log. | 2 |
| POST | /api/bids | Accept booking_request_id. Return simulated bids from matched providers with amount, ETA, rating. | 2 |
| POST | /api/recover | Accept booking_id of cancelled booking. Trigger Recovery Agent. Return new booking receipt. | 2 |
| GET | /api/booking/{id}/timeline | Return full notification timeline for a booking (confirmed, en route, arrived, completed). | 2 |

## 4.1  Bid Simulation Logic

The /api/bids endpoint simulates providers submitting bids. This is not real-time — bids are generated server-side with realistic variation:

def simulate_bids(providers, user_budget, urgency):

bids = []

for provider in providers:

# Add realistic variation to base price

variation = random.uniform(0.85, 1.15)

bid_amount = int(provider.base_price * variation)

# High urgency = providers bid higher

if urgency == 'high': bid_amount = int(bid_amount * 1.2)

# Calculate ETA with traffic simulation

eta = provider.distance_km * 8 + random.randint(2, 8)

bids.append({ 'provider_id': provider.id,

'amount': bid_amount, 'eta': eta,

'expires_in': 120 })  # 2 min to accept

return sorted(bids, key=lambda x: x['amount'])

# 5. Database Updates

Phase 2 adds 2 new tables and updates the existing bookings table.

## New Table: bids

| Field | Type | Description |
| --- | --- | --- |
| bid_id | UUID (PK) | Auto-generated |
| booking_request_id | TEXT | Links to session/request |
| provider_id | UUID (FK) | References providers |
| amount | INT | Bid amount in PKR |
| eta_minutes | INT | Estimated arrival time |
| status | TEXT | pending / accepted / rejected / expired |
| expires_at | TIMESTAMP | Bid validity window |
| created_at | TIMESTAMP | Auto-set on insert |

## New Table: radius_logs

| Field | Type | Description |
| --- | --- | --- |
| log_id | UUID (PK) | Auto-generated |
| session_id | TEXT | Links to agent session |
| radius_km | FLOAT | Search radius at this step |
| providers_found | INT | Number found at this radius |
| expanded | BOOLEAN | Whether radius was expanded |
| timestamp | TIMESTAMP | Auto-set on insert |

## Updated Table: bookings (new fields)

| New Field | Type | Description |
| --- | --- | --- |
| bid_id | UUID (FK) | Links to accepted bid |
| final_price | INT | Accepted bid amount in PKR |
| cancelled_by | TEXT | provider / user / system |
| replacement_for | TEXT | Original booking_id if replacement |
| recovery_attempts | INT | Number of recovery cycles run |
| timeline_status | TEXT | confirmed / en_route / arrived / completed |

# 6. New React Native Screens

Phase 2 adds 3 new screens. All screens follow the Kaamlink dark theme established in Phase 1.

## Screen 5 — Pricing Suggestion Screen

Purpose: Show AI-estimated fair pricing before provider search begins. Let user accept the suggested price or enter a custom budget.

UI Elements

- Header: 'Fair Price Estimate' with AI sparkle icon

- Service summary bar: shows extracted service + complexity badge (Basic / Intermediate / Complex)

- Price range card: large display showing 'PKR 1,500 — 2,000' with market average label

- Factors list: small chips showing what drove the price (urgency, complexity, area)

- Suggested offer highlighted: 'PKR 1,700' with 'AI Suggested' badge

- Custom budget input: text field pre-filled with suggested offer

- Acceptance probability bar: dynamic progress bar — updates as user types custom budget

- Example: user types 1300 — bar shows 42% with warning text in amber

- Two CTAs: 'Accept PKR 1,700' (primary blue) and 'Use My Budget' (outline)

Acceptance Probability Color Logic

| Probability | Bar Color | Message |
| --- | --- | --- |
| 80-100% | Green | Great offer — fast matching expected |
| 50-79% | Blue | Good offer — moderate response expected |
| 25-49% | Amber | Below average — slower matching likely |
| 0-24% | Red | Very low — most providers will decline |

## Screen 6 — Live Bid Screen

Purpose: Show bids arriving from nearby providers in real time. This is the most visually exciting screen in Phase 2 and directly mirrors inDrive's bidding UX.

UI Elements

- Header: 'Live Bids' with animated pulse dot and countdown timer (e.g. '2:45 remaining')

- Request summary: compact card showing service, location, your budget offer

- Radius indicator: animated text — 'Searching 1.5km radius — 3 providers responding'

- Bid feed: live scrolling list of provider bid cards arriving one by one

Bid Card Elements

- Provider avatar (initials circle) + name + rating stars

- Bid amount: large bold text in white — e.g. 'PKR 1,500'

- ETA chip: e.g. '18 min away'

- AI recommendation badge on lowest-risk bid: 'Best Value'

- 'Accept Bid' button on each card

Animation Sequence for Demo

- Screen loads — shows 'Waiting for bids...' with pulse animation

- After 1.5 seconds — first bid card slides in from bottom

- After 3 seconds — second bid card slides in

- After 5 seconds — third bid card slides in

- Ranking Agent re-ranks after all bids — best value badge appears

- User taps Accept — navigates to booking confirmed

Implementation Note

Tip: Bids are pre-generated by /api/bids but revealed with setTimeout delays in React Native to simulate real-time arrival. No websockets needed — just timed reveals.

## Screen 7 — Recovery / Cancellation Screen

Purpose: Show the Recovery Agent working in real time when a provider cancels. This is your biggest demo differentiator — no other team will have this.

Trigger

- Add a 'Simulate Cancellation' button on the booking confirmed screen (visible only in demo mode)

- When tapped: calls POST /api/recover with the booking_id

UI Elements

- Full screen overlay on top of booking confirmed screen

- Amber warning banner: 'Provider Cancelled' with warning icon

- Message: 'Ali AC Services cancelled unexpectedly. Our Recovery Agent is finding a replacement.'

- Recovery Agent trace panel: shows live steps:

  - Cancellation detected — preserving your booking details

  - Expanding search radius to 3km...

  - Found 4 replacement providers...

  - Ranking replacements by reliability...

  - Replacement found: Quick Fix AC — 22 min ETA

- Green success state: 'Replacement Confirmed' with new provider card

- New booking receipt with updated provider + new ETA

Why This Wins

Judge Impact: This screen demonstrates autonomous error recovery — the system fixing itself without user intervention. This is advanced agentic behavior that directly scores on Agentic Reasoning (20%) and Action Simulation (15%).

# 7. Follow-Up Notification Timeline

After booking is confirmed, simulate the full service lifecycle through a notification timeline. This makes the demo feel end-to-end complete.

## 7.1  Timeline Events

| Step | Status | Notification Text (Roman Urdu) | Delay |
| --- | --- | --- | --- |
| 1 | Confirmed | Aapki booking confirm ho gayi. Provider tayar hai. | Immediate |
| 2 | En Route | Ali AC Services aa raha hai — 18 minutes mein pohonchega. | Demo: 5 seconds |
| 3 | Arrived | Provider aapke darwaze par pohonch gaya hai. | Demo: 10 seconds |
| 4 | In Progress | Service shuru ho gayi. Estimated time: 45 minutes. | Demo: 15 seconds |
| 5 | Completed | Kaam mukammal ho gaya! Aapka feedback dain. | Demo: 20 seconds |

## 7.2  Timeline UI

- Vertical timeline component on booking confirmed screen

- Each step shows: colored dot, status label, Roman Urdu message, time

- Steps animate in progressively using setTimeout during demo

- Current active step pulses with blue glow

- Completed steps show green checkmarks

- After 'Completed' status: rating prompt appears (5 stars + optional comment)

# 8. Phase 2 Build Order

Follow this sequence strictly. Backend first, UI second. Test each step before proceeding.

| # | Task | Details | Priority | Est. |
| --- | --- | --- | --- | --- |
| 1 | Pricing Agent | Add price lookup table to backend. Build /api/price endpoint. Test with different service + urgency combos. | CRITICAL | 1hr |
| 2 | Radius Expansion Agent | Update /api/search to loop Supabase queries with increasing radius. Log each expansion step. | CRITICAL | 1hr |
| 3 | Bid simulation | Build /api/bids endpoint with realistic variation logic. Test bid generation for 5 different scenarios. | CRITICAL | 1hr |
| 4 | Recovery Agent | Build /api/recover endpoint. Test cancel + recovery cycle end to end. | CRITICAL | 1.5hr |
| 5 | DB schema updates | Add bids table, radius_logs table, new booking fields to Supabase. | HIGH | 30min |
| 6 | Screen 5 — Pricing | Build pricing screen with acceptance probability bar. Wire to /api/price. | HIGH | 1hr |
| 7 | Screen 6 — Live Bids | Build bid feed with timed reveal animation. Wire to /api/bids. | HIGH | 1.5hr |
| 8 | Screen 7 — Recovery | Build recovery overlay. Add 'Simulate Cancellation' button. Wire to /api/recover. | HIGH | 1hr |
| 9 | Timeline notifications | Add vertical timeline component to booking confirmed screen. Wire to /api/booking/{id}/timeline. | MEDIUM | 1hr |
| 10 | Rating screen | Simple 5-star rating UI. Mock submit. No backend needed. | MEDIUM | 30min |
| 11 | Cloud Run redeploy | Deploy updated backend to Cloud Run. Test all new endpoints live. | HIGH | 20min |
| 12 | Full demo rehearsal | Run complete Phase 1 + Phase 2 demo flow 3 times. Fix any broken states. | CRITICAL | 1hr |

# 9. The Golden Demo Script — Full Phase 1 + 2

This is the complete demo script judges will see. Practice it until it runs in under 4 minutes with zero hesitation.

Target: 4 minutes total. 1.5 min for Phase 1 flow, 2.5 min for Phase 2 features.

| # | Action | Script |
| --- | --- | --- |
| 1 | Open app | 'Yeh hai Kaamlink — Pakistan ke informal economy ke liye AI-powered service platform.' |
| 2 | Type Roman Urdu request | Type: 'AC bilkul thanda nahi kar raha, kal subah G-13 mein chahiye.' 'Teen languages support karta hai — Roman Urdu, Urdu, English.' |
| 3 | Agent trace activates | 'Dekho — Intent Agent chal raha hai. Gemini 2.5 se powered. Yeh Antigravity ka orchestration hai.' |
| 4 | Pricing screen appears | 'AI ne pricing estimate di — PKR 1500 to 2000. Urgency factor include hai. User apna budget bhi set kar sakta hai.' |
| 5 | Show acceptance probability | Type 1200 in budget field. 'Dekho — 35% acceptance chance. AI bata raha hai ke yeh offer slow hoga.' |
| 6 | Accept suggested price | Tap Accept PKR 1700. 'Radius Expansion Agent shuru hua — 500m se start, 1.5km tak gaya.' |
| 7 | Live bids screen | 'Providers bid kar rahe hain. Real-time system. Har provider ka ETA, rating, aur price visible hai.' |
| 8 | Accept top bid | 'Ranking Agent ne best value badge diya Quick Fix ko — closest, highest rated, fastest ETA.' |
| 9 | Booking confirmed | 'Booking confirmed. Receipt generate hua. Reference ID. Provider details. PKR amount.' |
| 10 | Show notification timeline | 'Follow-up automation — confirmed, en route, arrived, completed — sab simulate ho raha hai.' |
| 11 | SIMULATE CANCELLATION | 'Ab main aapko dikhata hoon jo koi aur team nahi dikhayegi — provider ne cancel kar diya.' |
| 12 | Recovery Agent fires | 'Recovery Agent automatic chal gaya. Booking preserve ki. Replacement dhundha. New provider assign kiya. Zero user effort.' |
| 13 | New confirmation | 'Nayi booking confirm. Replacement provider. Naya ETA. User ko kuch nahi karna pada.' Point at agent trace: 'Yeh sab Antigravity ka orchestration hai.' |

# 10. What NOT to Build in Phase 2

| Skip This | Reason |
| --- | --- |
| Real WebSocket bidding | setTimeout simulation looks identical in demo, saves 4 hours |
| Dispute resolution system | Zero demo value, high complexity, cut completely |
| User authentication / login | Use hardcoded user-123 for entire hackathon |
| Real Google Maps integration | Mock lat/lng values are visually identical in demo |
| Real SMS / WhatsApp notifications | In-app simulation looks the same to judges |
| Provider-side mobile app | Judges only see user side — provider app wastes time |
| Complex analytics dashboard | Not in judging criteria — skip entirely |
| Multi-user concurrent bookings | Single flow demo is all that matters |

# 11. Phase 2 Completion Checklist

- Pricing Agent returns correct PKR range for all 6 service categories

- Acceptance probability updates in real time as user types custom budget

- Radius expansion agent logs all expansion steps to agent_logs table

- Radius expansion visible in agent trace panel with animated steps

- Bid simulation generates 3 realistic bids with variation

- Live bid screen reveals bids with timed animation

- Recovery Agent successfully cancels booking and finds replacement

- Recovery screen shows full agent trace of recovery steps

- Notification timeline shows all 5 lifecycle events

- All new endpoints deployed and live on Cloud Run

- Full Phase 1 + Phase 2 flow works on physical phone

- Demo rehearsed 3 times under 4 minutes

- Agent trace shows all 7 agents across the complete flow

Phase 2 is where you separate from every other team. Build it, rehearse it, win it.